# GYM MANAGEMENT SOFTWARE

Product Requirements Document (PRD)  |  Version 1.0  |  21 October 2026

Prepared by Swan Digital Solutions  •  Client: To be confirmed  •  Proposed fixed project price: ₹70,000

# 1. Product overview

A responsive, single-branch gym management web application for owners, reception staff, trainers and members. Centralises registrations, plans, check-ins, billing, workout assignments, member retention and reporting.

# 2. Objectives and success measures

Replace spreadsheet/manual membership records with one searchable system.

Give owner accurate daily collection, pending dues and expiry visibility.

Enable staff to register a member and record a payment within 3 minutes after familiarisation.

Maintain an auditable record of attendance and payments; export key reports to Excel/PDF.

# 3. Assumptions and scope boundaries

One gym location; responsive browser-based software, not native mobile apps.

Admin creates staff accounts and assigns role permissions.

Payment recording is manual; no integrated online payment gateway in base scope.

QR attendance uses a staff-operated scan/check-in workflow; no biometric hardware.

WhatsApp/SMS integrations, bulk marketing automation and AI coaching are excluded from base scope.

Final acceptance requires client sign-off on fields, sample receipt and workflows before build.

# 4. User roles and permissions

| Role | Permissions |
| --- | --- |
| Owner/Admin | Full settings, member, plans, staff, financial reports and exports |
| Receptionist | Register members, renew plans, check-in, record payments, issue receipts; no owner-only reports |
| Trainer | View assigned members, assign workouts and record progress; no financial reports |
| Member | View own plan validity, attendance, receipts, assigned workouts and progress |

# 5. Functional requirements (MVP)

## FR-01 Authentication and roles

Secure login/logout, password reset by admin, role-based access, active/inactive staff accounts.

## FR-02 Owner dashboard

Active/expired memberships, today/month collection, pending dues, upcoming expiries, new registrations, visits and expense/revenue summary.

## FR-03 Member directory

Create/edit member with ID, photo optional, name, mobile, DOB optional, emergency contact, joining date, fitness goal, status and history; search/filter.

## FR-04 Plans and renewals

Create monthly/quarterly/half-yearly/yearly/custom plans with price/duration; assign, renew, discount, freeze/reactivate with audit trail and configurable rules.

## FR-05 Attendance

Unique member QR code; staff scan or manual lookup; timestamped check-in, duplicate check-in prevention, daily history and inactive member list.

## FR-06 Billing and dues

Record cash/UPI/bank payments, partial payments, discounts and due balance; sequential receipt number; PDF receipt; payment correction restricted to admin with audit log.

## FR-07 Trainer and workout

Trainer profiles, assign trainer to member, simple workout schedule and diet notes, weight/BMI and progress entries; avoid medical advice claims.

## FR-08 Expenses and reports

Expense category/date/amount/notes; collection, dues, membership, attendance and expense reports with date filters and CSV/Excel/PDF export.

## FR-09 Member portal

Own profile, membership dates, attendance, receipt downloads, assigned workout and progress history.

## FR-10 Retention alerts

Dashboard lists memberships expiring within configurable days and members with no visits for configurable days; manual follow-up status.

## FR-11 Settings

Gym name/logo/address/contact, business details for receipts, plan defaults, expiry thresholds and staff permissions.

# 6. Core workflows

Registration: Receptionist enters member → selects plan → records payment/dues → system generates member ID and receipt → member appears as active.

Check-in: Staff scans QR or searches member → system checks membership validity → records visit or displays expired/inactive warning.

Renewal: Staff opens member → selects renewal plan/start date → records amount → new validity and receipt saved without losing history.

Retention: Admin sees expiring/inactive lists → staff marks contacted / follow-up notes.

Month end: Owner filters collections, dues, attendance and expenses → exports reports.

# 7. Data entities

| Entity | Key fields |
| --- | --- |
| Member | ID, contact, join date, status, emergency contact |
| Membership | Member, plan, start/end dates, freeze history, status |
| Plan | Name, duration, price, active flag |
| Payment/Receipt | Number, member, membership, amount, mode, timestamp, recorded by |
| Attendance | Member, check-in timestamp, method, staff |
| Staff/Trainer | User ID, role, active flag, assignments |
| Workout/Progress | Member, trainer, date, exercises/notes, weight |
| Expense | Date, category, amount, description, entered by |
| Follow-up | Member, trigger, status, notes, assignee |

# 8. Business rules and edge cases

A member may have historic memberships, but only one current active validity window unless admin overrides.

Expired/inactive membership triggers warning at check-in; admin override is logged.

No silent deletion of payment records; corrections use reversal/adjustment with reason.

Discounts and membership freezes require authorised roles; freeze extension rule confirmed with client.

Dates/times use India Standard Time; currency INR; receipt tax fields are configurable based on client tax status.

Duplicate phone numbers trigger review, not automatic merge; lost QR can be regenerated.

# 9. Non-functional requirements

Responsive on modern desktop and mobile browsers; clear navigation and readable forms.

HTTPS, hashed passwords, server-side role checks, input validation and least-privilege access.

Daily database backup and documented restore procedure; no sensitive member data in application logs.

Target common screens to load within 3 seconds on normal broadband for agreed expected usage; confirm user/member volumes.

CSV export and handover documentation; data privacy notice and access controls for personal/fitness information.

# 10. Out of scope / separately quoted

Biometric device/turnstile integration; native Android/iOS apps; multiple branches.

Automatic WhatsApp/SMS sends and third-party message fees; payment gateway integration/transaction fees.

AI workout coach, advanced diet prescriptions, ecommerce, inventory and digital marketing.

Hardware, domain, hosting, email, payment gateway and ongoing third-party subscriptions unless explicitly itemised.

# 11. Delivery plan and milestones

| Stage | Target | Acceptance evidence |
| --- | --- | --- |
| Discovery/UI sign-off | Days 1–5 | Approved screens, fields and workflows |
| Core member/plan/billing | Days 6–20 | Working registration, renewal, receipts |
| Attendance/trainer/workout | Days 21–35 | QR/manual check-in and assignments |
| Portal/reports/alerts | Days 36–45 | Role demos and export samples |
| QA/UAT/deployment | Days 46–60 | Test cases passed, client sign-off and handover |

# 12. Acceptance criteria

Admin, receptionist, trainer and member can log in and access only permitted information.

A new member can be registered, assigned a plan, partially/fully paid and issued a PDF receipt.

Renewal correctly updates dates and preserves old membership/payment history.

QR and manual check-in record one valid visit and show expired-member warning.

Owner reports match sample transactions and can export correctly.

Expiry/inactivity flags appear under agreed thresholds; member can view only own information.

Client tests agreed UAT scenarios and signs completion; critical defects fixed before handover.

# 13. Commercials and support

| Milestone | Amount |
| --- | --- |
| 40% advance on PRD approval | ₹28,000 |
| 40% after working development demo | ₹28,000 |
| 20% after UAT sign-off, before final handover | ₹14,000 |
| Total proposed project fee | ₹70,000 |

Proposed: 3 months bug-fix warranty for agreed scope; enhancements, hosting and third-party costs extra. Optional annual maintenance ₹12,000–₹18,000 subject to a separate SLA. Clarify taxes, code/IP ownership, reuse/licensing rights and data export/termination terms in the signed agreement.

# 14. Open decisions requiring client sign-off

Gym name, logo, address and invoice/tax details.

Exact membership types, expiry calculation, freeze rules and discount authority.

Expected member/staff counts; whether member login is password or OTP (OTP fees excluded).

QR scan device and whether check-out is needed.

Diet/workout templates and trainer assignment rules.

Hosting payer, source-code ownership, maintenance terms and launch date.

Approval: Client representative __________________  Date __________     Swan representative __________________